# Salon App: Plan and Documentation

A simple guide to build a salon app with no-code tools

## 1. Short Answer: Is No-Code a Good Idea?

Yes. Start with no-code. It is the fastest and cheapest way to test your idea.

Why it is good:

- You can build version 1 in about 6 to 10 weeks.

- It costs much less than hiring a developer team.

- You can change screens quickly when salon owners give feedback.

- You learn what customers really use before you spend big money.

What to be careful about:

- Very big salons (many branches, many staff) can make a no-code app slow or costly.

- Some tools charge more when your users grow.

- Special rules (wallet bonus, smart reminders) can be hard in some tools.

- If your data sits inside one tool, it is hard to leave that tool later.

Our advice: Build version 1 in no-code. Keep your data in your own database. When you have 20 to 50 paying salons, decide if you need custom code.

## 2. What This App Is

This is not only a booking app. It is a repeat-customer business loop.

The loop works like this:

- Customer books a service.

- Customer pays or adds money to the wallet.

- App reminds the customer when it is time to come again.

- Customer comes back and spends more with add-ons.

- Customer invites a friend.

- Owner sees the numbers and improves the salon.

- More customers come. The loop starts again.

## 3. Who Will Use the App

| User | What they do |
| --- | --- |
| Customer | Books, pays, uses wallet, invites friends |
| Owner | Sees money, customers, and staff numbers |
| Staff (my suggestion) | Sees today's bookings, marks work as done |

## 4. The 5 Screens

### Screen 1: Salon Credit Wallet

Goal: Give the customer a reason to come back.

Customer sees:

- My balance (big number, for example Rs 2,500)

- Button: Add Money

- Bonus offer (for example: add Rs 5,000, get Rs 500 extra)

- History of money added and money used

Simple rules:

- Wallet money can be used only in this salon.

- Show the end date clearly (for example: valid for 6 months).

- Every add and use is saved in the history. Nobody changes the balance by hand without a note.

### Screen 2: Smart Reminder

Goal: Remind the customer at the right time for the right service.

How it works:

- After a service is marked done, the app sets a reminder date.

- The owner can change the days for each service. Example starting plan:

| Service | Remind after |
| --- | --- |
| Haircut | 4 weeks |
| Facial | 4 weeks |
| Hair color touch-up | 6 weeks |
| Threading | 3 weeks |

- The message has a button: Book Now.

Example message (simple English):

Hi Sara, it is time for your haircut. Book now and get Rs 200 off.

Send it by WhatsApp, SMS, or app notification. Do not send more than 1 reminder per week to one customer.

### Screen 3: Booking Add-ons

Goal: Make the bill bigger in an honest way.

Customer sees:

- The main service (for example: Haircut, Rs 800)

- A small list: Add more? (Head massage Rs 300, Hair spa Rs 1,200)

- A live total at the bottom that changes when they add or remove items

- Button: Confirm Booking

Simple rules:

- Show the price next to every item.

- Show the total before the customer confirms.

- No hidden charges.

- Customer can remove any add-on in one tap.

### Screen 4: Refer and Earn

Goal: Get new customers from happy customers.

Customer sees:

- Own code or link

- Button: Share on WhatsApp

- A small list: friends invited, friends joined, rewards earned

Simple rules:

- Both people get wallet credit (for example Rs 300 each).

- The reward is given only after the friend finishes the first visit. This stops fake sign-ups.

- Owner can see who brought which new customer.

### Screen 5: Owner Dashboard

Goal: Show the owner the money and the customers in one look.

Owner sees (top to bottom):

- Today's money (revenue) and bookings

- This week and this month compared to last time (green arrow up, red arrow down)

- New customers and repeat customers

- Staff performance: services done, money earned, customer rating

- Customers to bring back: people who did not visit in 45 days, with a button to send them a message

- Wallet money sold and wallet money used

Keep this screen short. Big numbers, few charts.

## 5. My Suggestions (Extra Ideas)

Add these in version 1:

- Urdu language option. Let the user choose language on the very first screen.

- Phone number login with OTP. No password. Many users forget passwords.

- Cash option. Customer can choose Pay at Salon. Staff marks it as paid.

- Staff screen. Shows today's bookings and a button: Mark as Done.

- Reminder 2 hours before the booking. This reduces no-shows.

- Easy rating after the visit. Use 5 stars or happy and sad faces.

Add these later:

- Birthday offer

- Packages and memberships (for example: 5 facials for the price of 4)

- Gift cards

- Before and after photos

- Stock (products) tracking

- More than one branch

## 6. Rules for Very Easy Language and Design

Many customers cannot read English well. Follow these rules in every screen:

- One idea per screen. Do not put too many things together.

- Short words. Use Book, Pay, Wallet, Offers. Avoid hard words.

- Icon + word. Never use an icon alone and never use a long sentence.

- One big main button on each screen (at least 48 pixels high).

- Big numbers with Rs sign.

- Language button always visible at the top.

- Only 3 colors: one main color, green for good or done, red for cancel or problem.

- Clear result message: show a big green tick and the words Booking Done.

- Test with 5 real customers who do not read English. Watch them. Do not explain. Fix where they get stuck.

### Simple Word List

| English | Roman Urdu (example) |
| --- | --- |
| Book Now | Abhi Book Karein |
| My Wallet | Mera Wallet |
| Add Money | Paise Add Karein |
| Balance | Baqi Raqam |
| Total Bill | Kul Bill |
| Refer a Friend | Dost Ko Bulayein |
| Cancel | Cancel Karein |
| Reminder | Yaad Dahani |

Please ask a native speaker to check every word before launch.

## 7. What Data the App Must Save

Keep these as separate lists (tables) in your database:

| Table | Main information |
| --- | --- |
| Customers | Name, phone, language, join date, referral code |
| Staff | Name, phone, role |
| Services | Name, price, time needed, days until reminder |
| Add-ons | Name, price, which services it fits |
| Bookings | Customer, staff, services, add-ons, date, time, status, total |
| Wallet history | Customer, amount, add or use, date, note |
| Reminders | Customer, service, send date, sent or not |
| Referrals | Who invited, who joined, reward given or not |

## 8. Which No-Code Tool Should You Use?

| Tool | Good for | Be careful |
| --- | --- | --- |
| FlutterFlow | Real mobile apps with good design and more control. Code can be exported later. | Needs some learning time. |
| Glide | Very fast and easy. Good for staff and owner screens. | Less control over wallet rules and design. |
| Adalo | Easy mobile apps. | Can get slow when data grows. |
| Bubble | Strong rules and logic. | Mostly web. Can become costly. |
| Softr + Airtable | Quick web portal for the owner. | Not a full mobile app feeling. |

My suggested setup:

- Customer app and staff app: FlutterFlow

- Database: Supabase (your own data, easy to move later)

- Reminders and WhatsApp messages: an automation tool such as Make or n8n

- Owner dashboard: inside the same app, or a simple web page

Prices and features of these tools change often. Check the current price and limits before you decide.

## 9. Roadmap

| When | What to do |
| --- | --- |
| Weeks 1-2 | Choose 1 pilot salon. Write all services and prices. Finish the Urdu word list. |
| Weeks 3-8 | Build version 1: login, booking with add-ons, wallet, staff screen, simple owner dashboard. |
| Weeks 9-12 | Test in 1 to 3 salons. Fix problems every week. |
| Months 4-6 | Add smart reminders and Refer and Earn. Add WhatsApp messages. |
| Month 6 and after | Grow to 20 to 50 salons. Then decide: stay on no-code or move to custom code. |

## 10. Risks and Simple Fixes

| Risk | Fix |
| --- | --- |
| Customers do not understand the app | Urdu option, icons, test with real users |
| Wallet money mistakes | Save every change in history. Manual change needs owner approval and a note. |
| WhatsApp message cost or limits | Start with app notification and SMS. Check WhatsApp rules before using it. |
| Owner does not open the dashboard | Send a daily summary message every night |
| Data is lost | Make a backup every day |
| Stuck inside one tool | Keep data in your own database. Export every month. |

## 11. Next Steps

- Choose one pilot salon.

- Write the list of services, prices, and add-ons.

- Draw the 5 screens on paper or in Figma.

- Pick the tool (my suggestion: FlutterFlow + Supabase).

- Build Wallet and Booking first.

- Test with 5 real customers.

- Add Reminders and Refer and Earn.

- Show the owner dashboard numbers after 30 days of real use.

Remember: This is a repeat-customer business loop, not only a booking app.